## Slide 1: CSjark
Automated generation of protocol dissectors for Wireshark.

## Slide 2: Agenda
The team
The customer
The task
Pre-study
The sprints
Demo
Questions and answers

## Slide 3: The team

## Slide 4: Group goals
Improve programming skills.
Learn to develop software efficiently.
Learn to work in a realistic enviroment.
To fulfil the needs of the customer.

## Slide 5: The customer
Thales
Specializes in security and mission critical components
Both military and civil customers

## Slide 6: The customers situation
Process 1
Process 2
struct message {
int a = 5;
int b = 6;
char* c = ‘abc’;
};
struct message {
int a = 5;
int b = 6;
char* c = ‘abc’;
};
1001101010
Wireshark
1001101010
struct message {
int a = 5;
int b = 6;
char* c = ‘abc’;
};

## Slide 7: Wireshark

## Slide 8: Dissectors
Wireshark can be extended with dissectors
A dissector decodes the structure of a message
Takes from 15 minutes – 1 hour to make.
Requires knowledge about C memory layout and Wireshark API.

## Slide 9: The Task
Generate Lua dissectors for C structs automatically
  3000 C-header files
  Very complex
Provide configuration options for the dissectors
  ID
  Member and type semantic
  Options to make it work in different enviroments

## Slide 10: Pre-study
Programming language
  Java
  Python
Pre-processor
Parser
Configuration method
  YAML
Developer methodology
  Waterfall
  Scrum

## Slide 11: Sprint 1
A solid design foundation for the utility
Generate dissectors for simple structs
  Primitive C types
#include directives
Simple configuration options
Important to find out if third party solution were sufficient.

## Slide 12: The architecture

## Slide 13: Header and Wireshark

## Slide 14: Config of range limit

## Slide 15: Testing
No access to real test input or results from Thales
Customer has provided some examples
Most rest data must be hand made
Sprint 1 goals easy to test

## Slide 16: Sprint 1 retrospect
Positive
  Functional goals completed
  Tests efficient at finding errors
  Good feedback from the customer
Negative
  Lack of scrum experience
  Too short planning meeting
  Tasks described in too high level
  Tasks not spread according to their dependencies

## Slide 17: Sprint 2
Have a better scrum process
Refactor code from sprint 1
Support for non-primitive C types
Configuration of type and member semantic
Support for 3. party dissectors to decode trailers of a message

## Slide 18: Moduler

## Slide 19: Support for enum

## Slide 20: Struct in struct

## Slide 21: Custom lua type config

## Slide 22: Sprint 2 testing
Code coverage
Improving unit tests

## Slide 23: Sprint 2 retrospect
Positive
  Better planning meeting
  Raised effort
  Presentation of progress to the customer gave a lot of good feedback
Negative
  Postponed planning tasks
  Documentation was postponed
  Tasks still not distributed according to dependencies

## Slide 24: Sprint 3
Better distribution of tasks.
Complete planning while planning
Support for multiple platforms
  Endian
  Member size
  Memory alignment
Get utility to work on customers target code

## Slide 25: Module design

## Slide 26: How platform support works
Message flag identifies originating platform
One dissector function per platform
Flag used to choose
MAKE FIGURE OF THIS!!!!!!!!ERRORERRORERROR

## Slide 27: Sprint 3 - Testing
Availebility of alignment support meant that we could have a C program generate test data.
Needed to change all previous test data.

## Slide 28: Sprint 3 retrospect
Positive
  A better process
  Easier to know what to do
  All team member worked more
Negative
  Too many taskes planned
  Time used for project management underestimated
  Needed to modify sprint backlog

## Slide 29: Sprint 4
Find missing includes

## Slide 30: Sprint 4 architecture

## Slide 31: CSjark
A command line tool.
Takes header files, configuration files and some C macroes as input.
Gives lua dissectors as output.
Lua dissectors can be used together with Wireshark on Windows, Linux, Mac and Solaris.
Output semantics are very configurable.

## Slide 32: Conclusion
Automatic generation saves time.
No dependence of intimate C knowledge.
Less dependence on key personal.
Having dissectors reduces time spent on debugging.
Easier to debug remote locations.